## Slide 1: Introduction to Software Development & Process Models

## Slide 2: Trivial and non-trivial applications
A program you write for a college assignment
A program you write in class to learn a concept
A program you write for fun
An application that is used as part of a system to monitor vital signs during surgery
An application that manages the pension program of a large company
An ERP system
Notes: 3 Popular types of software:
  Application software (e.g. Banking application)
  System software (e.g. Compilers, operating systems)
  Embedded software (e.g. Aircraft navigation systems)

## Slide 3: What is a project?
“A project is a temporary endeavour undertaken to create a unique product, service of result.”
-- A Guide to the Project Management Body of Knowledge (4th Edition), Project Management Institute
Temporary
Unique outcome
Notes: Temporary: Projects should have definite start and end dates
Unique outcome: could be a product(i.e. software application) or service (i.e. consulting assignment)

## Slide 4: What is a process?
“An organized group of related activities that work together to transform one or more kinds of input into outputs that are of value…”
    -- Michael Hammer (The Agenda)

## Slide 5: Benefits of the process approach
“Divide and conquer” benefits
Consistent and predictable results
  Increased customer confidence
Efficiency
  Optimisation possibiliies (better use of resources, reduced cycle time…)
  Can be visually mapped & measured to enable identification of opportunities for improvement
  Consistent set of work activities

## Slide 6: Process Attributes
When can this process start?
Actual steps executed
E=Entry criteria
T=Tasks
V=Verification
X=eXit criteria
Notes: V = Verification (e.g. Reviews) and Validation (e.g. Testing) activities

## Slide 7: What is a Software Engineering?
“(1) The application of a systematic, disciplined, quantifiable approach to the development, operation, and maintenance of software; that is, the application of engineering to software. (2) The study of approaches as in (1)."
-- IEEE Standard Glossary of Software Engineering Terminology,"
IEEE std 610.12-1990, 1990.
Objective
  Efficiently build good quality software
Notes: Software Engineering consists of 3 layers:
  Process
  Methods
  Tools
Software is said to be ‘engineered’ and not produced i.e. software engineering helps us build quality software, consistently.
Evolution of SE has moved Software development from ‘artistic’ (individualistic) to a process and team work driven approach

## Slide 8: Software process models
Build-and-fix
Waterfall
Spiral
Unified
Notes: Build and fix Model: In this most simple model of software development, the product is constructed with minimal requirements, and generally no specifications nor any attempt at design, and testing is most often neglected. Good model for very small and simple projects
Waterfall model: linear sequential or big-bang model. The SDLC phases are executed sequentially leading to delays and also not conducive for chnages

## Slide 9: Waterfall model
Code
Testing
Design
Analysis
Requirements
Maintenance
Analysis
Requirements
Design
Analysis
Requirements
Code
Design
Analysis
Requirements
Testing
Code
Design
Analysis
Requirements
Deployment
Notes: Each box represents a phase or stage
Requirements phase: also called gathering requirements (e.g. Gathering business requirements for developing a banking application)
Analysis phase: analyzing business requirements and deriving software requirements
Together the requirements and analysis phases are called problem definition phases
Design phase: defining the solution for the problem consists of architectural or high level or conceptual design and low-level or detailed or physical design
Code phase: also called construction or build – developing the solution
Testing phases: comprises of unit, integration, system and user acceptance testing
Deployment phase: also called implementation at the end of which the system is said to be ‘go live’ or ‘in production’ when we use this for developing new applications

## Slide 10: RAD (Rapid Application Development)
Applicable for applications where requirements are well defined and applications can be broken into well defined components which can be developed in parallel.
This emphasizes extremely short development cycle.
The RAD model is a "high speed" adaptation of the linear sequential model in which rapid development is achieved by using a component-based construction approach.
Notes: 3 important philosophies used in RAD:
  Component based construction
  Tool based approach to system development
  Use of highly skilled resources for the roles

## Slide 11: Practical effects of the waterfall model
Advantages
  Simple to comprehend and implement
  Disciplined separation of aspects of software development
Disadvantages
  Big Bang approach to integration, testing, deployment
  Problems not really ‘seen’ until near delivery date
  Process does not accommodate natural uncertainties. Risk inadequately addressed
  Working version not available till very late
  Blocking states” may result

## Slide 12: Prototyping Model

## Slide 13: Spiral model
Determine
objectives,
alternatives,
constraints
Plan next phase
Develop, verify
next-level product
Evaluate alternatives,
identify, resolve risks
Risk
Analysis
Concept of
Operation
Requirement plan
life-cycle plan
Prototype 1
Prototype 2
Prototype 3
Operational
Prototype
Risk
Analysis
Risk
Analysis
Risk
Analysis
Simulations, models, benchmarks
Software Requirements
Software
Product
Design
Detailed
Design
Development Plan
Integration and Test
Plan
Deployment
Acceptance
Test
Integration
Test
Unit
Test
Code
Requirement
Validation
Design validation
and verification
-- Barry Boehm, A Spiral Model of Software Development and Enhancement, 1986
Notes: Prototypes can belong to two categories:
  Evolutionary or reusable – takes longer to make and more expensive but can be used for building the real product
  Throwaway – faster and cheaper to make but has to be discarded since does not have any real functionality/code built in

## Slide 14: Spiral Model
Evolutionary
Iterative
  Development of the system through repeated cycles
Incremental
  Developing parts of the system at a time
Risk driven
Prototype driven
Notes: 4 Phases or task regions in Spiral model:
  Planning
  Risk analysis
  Engineering (here the prototypes are developed; prototype is a mandatory deliverable in Spiral model)
  Evaluation (customer evaluates the prototype and gives his decision either ‘go’ or ‘no go’)

## Slide 15: IBM Rational Unified Process
Based on the Unified Process proposed by Ivar Jacobson, Grady Booch and James Rumbaugh
Draws on root causes and symptoms of software development problems and best practices

## Slide 16: IBM RUP

## Slide 17
Agile Methodology
  Agile methodology is a conceptual framework where software is developed in iterations. Each iterations has Requirement analysis, planning, design, coding, testing and documentation.
  To satisfy the customer through early and continuous delivery of valuable software.
  This is useful when we don't have a clear idea of the client's requirements or client frequently changes his requirement.
  The development activities can be carried out using the iterative actions
Notes: 1717
17
All the methodologies described before are based on the premise that any software development process should be predictable and repeatable. One of the criticisms against these methodologies is that there is more emphasis on following procedures and preparing documentation. They are considered to be heavyweight or rigorous. They are also criticized for their excessive emphasis on structure. There is a movement called Agile Software Movement, questioning this premise. The proponents argue that software development being essentially a human activity, there will always have variations in processes and inputs and the model should be flexible enough to handle the variations.
For example: the entire set of software requirements cannot be known at the beginning of the project nor do they remain static. If the model cannot handle this dynamism, then there can be lot of wastage of effort or the final product may not meet the customer's needs. Hence the agile methodologies advocate the principle "build short, build often". That is the given project is broken up in to subprojects and each subproject is developed and integrated in to the already delivered system. This way the customer gets continuous delivery of useful and usable systems. The subprojects are chosen so that they have short delivery cycles, usually of the order of 3 to 4 weeks.

## Slide 18
  Iterative and evolutionary development
  Many builds are delivered in the iteration process
  Accepts change of requirement at any stage
  Requires close communication between business, Development and Testing people
  More focused on success than sticking with a plan
  Reduced risk and time to develop
  Less documentation work compared to other methodologies
  Requires continuous testing
Characteristics
Notes: 1818

## Slide 19
  Scrum
  Dynamic System Method Development
  Crystal Methodologies
  Future Driven Development
  Lean Development
  Extreme Programming
Methodologies that promote agility
Notes: 1919

## Slide 20
SCRUM
  It is a project management framework.
  It divides the development in to short cycles called sprint cycles in which a specified set of features are delivered.
  It advocates daily team meetings for coordination and integration.
The Roles of Scrum
  Product owner
  Scrum Master
  team member.
SCRUM
Notes: 2020
Product Owner: In Scrum, the Product owner is responsible for communicating the vision of the product to the development team. He or she must also represent the customer’s interests through requirements and prioritization. Because the Product Owner has the most authority of the three roles, it’s also the role with the most responsibility
Scrum Master: The Scrum Master acts as a liaison between the Product Owner and the team. The Scrum Master does not manage the team. Instead, he or she works to remove any impediments that are obstructing the team from achieving its sprint goals. In short, this role helps the team remain creative and productive, while making sure its successes are visible to the Product Owner. The Scrum Master also works to advise the Product Owner about how to maximize ROI for the team.
Team Member: In the Scrum methodology, the team is responsible for completing work. For software projects, a typical team includes a mix of software engineers, architects, programmers, analysts, QA experts, testers, and UI designers. Each sprint, the team is responsible for determining how it will accomplish the work to be completed. This grants teams a great deal of autonomy, but, similar to the Product Owner’s situation, that freedom is accompanied by a responsibility to meet the goals of the sprint.
20

## Slide 21
  If a task is not well defined, estimating project costs and time will not be accurate. In such a case, the task can be spread over several sprints.
  If the team members are not committed, the project will either never complete or fail.
  It is good for small, fast moving projects as it works well only with small team.
Disadvantages
Notes: 2121

## Slide 22
  This methodology needs experienced team members only. If the team consists of people who are novices, the project cannot be completed in time.
  Scrum works well when the Scrum Master trusts the team they are managing. If they practice too strict control over the team members, it can be extremely frustrating for them, leading to demoralization and the failure of the project.
Disadvantages
Notes: 2222

## Slide 23
  Project quality management is hard to implement and quantify unless the test team are able to conduct regression testing after each sprint.
Disadvantages
Notes: 2323

## Slide 24
Dynamic System Method Development
DSDM originally sought to provide some discipline to the rapid application development (RAD) method.
DSDM is an iterative and incremental approach that embraces principles of Agile development, including continuous user/customer involvement.
Fixes cost, quality and time at the outset and uses the MoSCoW prioritization of scope into musts, shoulds, coulds and won't haves to adjust the project deliverable to meet the stated time constraint
Notes: 2424
24

## Slide 25: DSDM

## Slide 26
  Active user involvement
  Team empowerment
  Frequent delivery of products
  Fitness for business purpose
  Iterative and incremental development
  All changes during development are reversible
  Base lining of requirements at a high level
  Integrated testing
Eight principles underpinning DSDM

## Slide 27
Roles in DSDM
  Executive Sponsor
  Visionary
  Ambassador User
  Advisor User
  Project Manager
  Technical Coordinator
  Team Leader
  Developer
  Tester
  Scribe Facilitator.
  Specialist Roles.
Notes: 2727
Executive Sponsor So called the “Project Champion”. An important role from the user organization who has the ability and responsibility to commit appropriate funds and resources. This role has an ultimate power to make decisions.
Visionary The one who has the responsibility to initialize the project by ensuring that essential requirements are found early on. Visionary has the most accurate perception of the business objectives of the system and the project. Another task is to supervise and keep the development process in the right track.
Ambassador User Brings the knowledge of user community into the project, ensures that the developers receive enough amount of user’s feedbacks during the development process.
Advisor User Can be any user that represents an important viewpoint and brings the daily knowledge of the project.
Project Manager Can be anyone from user community or IT staff who manages the project in general.
Technical Co-ordinator Responsible in designing the system architecture and control the technical quality in the project.
Team Leader Leads his team and ensures that the team works effectively as a whole.
Developer Interpret the system requirements and model it including developing the deliverable codes and build the prototypes.
Tester Checks the correctness in a technical extents by performing some testings. Tester will have to give some comments and documentation.
Scribe Responsible to gather and record the requirements, agreements, and decisions made in every workshop.
Facilitator Responsible in managing the workshops progress, acts as a motor for preparation and communication.
Specialist Roles Business Architect, Quality Manager, System Integrator, etc.
27

## Slide 28: DSDM
Why use DSDM?
Results of development are directly and promptly visible
Since the users are actively involved in the development of the system, they are more likely to embrace it and take it on.
Basic functionality is delivered quickly, with more functionality being delivered at regular intervals.
Eliminates bureaucracy and breaks down the communication barrier between interested parties.

## Slide 29: DSDM
Because of constant feedback from the users, the system being developed is more likely to meet the need it was commissioned for.
Early indicators of whether project will work or not, rather than a nasty surprise halfway through the development
System is delivered on time and on budget.
Ability of the users to affect the project's direction.

## Slide 30: DSDM
Core Techniques Used in DSDM
Timeboxing
Traditional Project Management uses milestones where as DSDM uses timeboxing technique.Is an interval, usually no longer than 2,4 or 6 weeks, where a given set of tasks should be achieved.
Timebox
Can contain several tasks.
At the end need to deliver a product.

## Slide 31: DSDM
Are subject to change since tasks are defined ,not what to be delivered.
Can change the tasks during time box iteration which allows for rapid response to business needs.
DSDM drops functionality in flavor of delivering in time.

## Slide 32: DSDM
MoSCoW Rules
DSDM projects are concerned to be in time and on budget and users are heavily involved in the development process. So it is mandatory to keep on watch on what users need the most. User requirements may change ( during the process) ;
Aware of new technical possibilities

## Slide 33: DSDM
User work environment changes
The DSDM techniques to weight the importance of requirements are the MosCow rules. And the rules are as follows,
1. Must have : All features classified in this group must be implemented and if they are not delivered, the system would simply not work 2. Should have : Features of this priority is important to the system but can be omitted if time constraints endanger. 3. Could have : These features enhance the system with functional items which can easily be reassigned to a later timebox. 4 .Want to have : These features only serve a limited group of users and are of little value.

## Slide 34
Advantages
  Active user involvement is imperative.
  The focus is on frequent delivery of products.
  Business suitability is the essential criterion for acceptance of deliverables.
  Iterative and incremental development is necessary to converge on an accurate business solution.
  All changes during development are reversible.
  Requirements are baseline at a high level.
  Testing is integrated throughout the life cycle.
  A collaborative approach between all stakeholders is vital.
Disadvantages
  Is costly to implement, as DSDM requires both developers and users to be trained to employ it effectively, therefore it may not be suitable for small organizations or one-off projects.
DSDM
DSDM
Notes: 3434
34

## Slide 35
  The word “Crystal” refers to the degree of hardness and the different colors of the methodology in much the same way that a crystal can have various degrees of hardness and variety of colors.
  The degree of hardness pertains to the use of rigor and ceremony i.e. as the hardness increases the amount of required documentation, processes and procedures increases.
Crystal Methodology
Notes: 3535
35

## Slide 36
  The color is concerned with the “heaviness” of the project. The lighter the color the fewer the number of people on the project whereas the darker the color indicates the requirement for more resources
Crystal Methodology
Notes: 3636
36

## Slide 37
The color of the methods as follows
Clear, Yellow, Orange, Orange Web, Red, Magenta, and Blue.
Rules for Crystal method:
  The project must use incremental development with increments of four months or less with a string preference of one to three months.
  The team must hold both pre- and post- reflection with a strong preference for mid-project reflection workshops.
Crystal Methodology

## Slide 38
  A short iteration framework for software development. It focuses on building an object model, build feature list, plan by feature, design by feature, and build by feature.
  Emphasizes Quality at each step.
  Delivers frequent, tangible, working results.
  Accurate & meaningful Project Progress Tracking.
  Combines many of the best practices of other agile models.
  Puts less focus on initial design and quickly gets to the point where the team can deliver new functionality to the project feature by feature.
Feature Driven Development (FDD)
Notes: 3838
38

## Slide 39
Process involved in FDD
Notes: 3939
1.Develop an Overall Model:
Form a modeling team
Domain walk-through
Build High-level object model
Record Notes
Goal - for team members to gain a good, shared understanding of the problem domain and build a foundation
2: Build a Feature List : All Features are organized in a three level hierarchy
Domain Subject Area
Business Activity
3) Plan By Features :
Construct initial schedule
Formed on level of individual features
Prioritize by business value
Also consider dependencies, difficulty, and risks
Assign responsibilities to team members
Determine Class Owners
Assign feature sets to chief programmers
4) Design By feature :
Form Feature Teams
Team members collaborate on the full low level analysis and design
Certain features may require teams to bring in domain experts
Teams need to update the model artifact to support their changes
5) Build BY feature:
Implement designed feature
Test feature
Unit-level
Feature-level
Mandated Code Inspections
Integrate with regular build
39

## Slide 40
Advantages
  FDD combines many of the best practices of other agile models
  FDD was initially created for and is more geared towards large project teams
  FDD puts less focus on initial design and quickly gets to the point where the team can deliver new functionality to the project feature by feature
Process involved in FDD
Notes: 4040

## Slide 41
Lean Software Development
The methodology of lean software development is the application of lean manufacturing principles when developing software. It is quite close to scrum methodology which is known for its application in problematic projects.
Principles of Lean software Development:
  Eliminate waste.
  Build in quality.
  Create knowledge
  Defer commitment.
  Deliver quickly
  Respect people
  Optimize the whole
Process involved in FDD
Notes: 4141
Eliminate waste.
Lean thinking advocates regard any activity that does not directly add value to the finished product as waste. The three biggest sources of waste in software development are the addition of unrequited features, project churn and crossing organizational boundaries (particularly between stakeholders and development teams). To reduce waste it is critical that development teams be allowed to self organize and operate in a manner that reflects the work they’re trying to accomplish.
2. Build in quality.
Your process should not allow defects to occur in the first place, but when this isn’t possible you should work in such a way that you do a bit of work, validate it, fix any issues that you find and then iterate. Inspecting after the fact, and queuing up defects to be fixed at some time in the future, isn’t as effective.
3. Create knowledge.
Planning is useful, but learning is essential. You want to promote strategies, such as iterative development, that help teams discover what stakeholders really want and act on that knowledge. It’s also important for a team to regularly reflect on what they’re doing and then act to improve their approach.
4. Defer commitment.
It’s not necessary to start software development by defining a complete specification, and in fact that appears to be a questionable strategy at best. You can support the business effectively through flexible architectures that are change tolerant and by scheduling irreversible decisions to the last possible moment. Frequently, deferring commitment requires the ability to closely couple end-to-end business scenarios to capabilities developed in multiple applications by multiple projects.
5. Deliver quickly.
It is possible to deliver high-quality systems quickly. By limiting the work of a team to its capacity, which is reflected by the team’s velocity (this is the number of “points” of functionality which a team delivers each iteration), you can establish a reliable and repeatable flow of work. An effective organization doesn’t demand teams do more than they are capable of, but instead asks them to self-organize and determine what they can accomplish. Constraining these teams to delivering potentially shippable solutions on a regular basis motivates them to stay focused on continuously adding value.
6. Respect people.
The Poppendiecks also observe that sustainable advantage is gained from engaged,
thinking people. The implication is that you need a lean governance strategy that focuses on motivating and enabling IT teams—not on controlling them.
7. Optimize the whole.
If you want to be effective at a solution you must look at the bigger picture. You need to understand the high-level business processes that individual projects support—processes
that often cross multiple systems. You need to manage programs of interrelated systems so you can deliver a complete product to your stakeholders. Measurements should address how well you’re delivering business value, because that is the sole reason for your IT department.
41

## Slide 42
Disadvantages of Lean Software Development
  The project is highly dependent on cohesiveness of the team and the individual commitments of the team members.
  Success in the project depends on how disciplined the team members are and how exceptional are their technical skills. If you don't have a team of individuals with good skills which complement each other, then you have an immediate problem.
  The project sponsors and clients need to know what they want and make decisions they will stick to.
Process involved in FDD
Notes: 4242
42

## Slide 43
  In lean software development these decisions can be made later than say when using waterfall methodologies, which should be an advantage.
  The role of a business analyst is vital to ensure the business requirements documentation (BRD) is understood properly.
  In lean you allow the software requirements specification (SRS) to evolve. However this causes problems of it's own. Flexibility is great, but too much of it will quickly lead to a development which loses sight of it's original objectives and which never finishes.
Process involved in FDD

## Slide 44
  XP is a disciplined approach to deliver high-quality software quickly and continuously.
  It promotes high customer involvement, rapid feedback loops, continuous testing, continuous planning and close teamwork to deliver working software at very frequent intervals, typically every 1-3 weeks.
  Extreme Programming nominates coding as the key activity.
  The programmer is the heart of XP.
Extreme Programming (XP)
Notes: 4444
In XP, the “Customer” works very closely with the development team to define and prioritize granular units of functionality referred to as “User Stories”. The development team estimates, plans, and delivers the highest priority user stories in the form of working, tested software on an iteration by iteration basis. In order to maximize productivity, the practices provide a supportive, lightweight framework to guide a team and ensure high-quality software
44

## Slide 45
There are four basic values in XP:
  Communication
  Simplicity
  Feedback
  Courage
Principles :
  Rapid feedback
  Assume Simplicity
  Incremental Changes
  Embrace Change
  Quality Work
Extreme Programming (XP)
Notes: 4545

## Slide 46
Key Practices of XP
  Planning Game
  Small Releases
  Customer Acceptance Tests
  Simple Design
  Pair Programming
  Test-Driven Development
  Refactoring
  Continuous Integration
  Collective Code Ownership
  Coding Standards
  Metaphor
  Sustainable Pace
Extreme Programming (XP)
Notes: 4646

## Slide 47
ADVANTAGES
  Customer focus increase the chance that the software produced will actually meet the needs of the users
  The focus on small, incremental release decreases the risk on your project:
  - by showing that your approach works and
  - by putting functionality in the hands of your users, enabling them to provide timely feedback regarding your work.
  Continuous testing and integration helps to increase the quality of your work
  XP is attractive to programmers who normally are unwilling to adopt a software process, enabling your organization to manage its software efforts better.
Extreme Programming (XP)
Notes: 4747

## Slide 48
DISADVANTAGE
  XP is geared toward a single project, developed and maintained by a single team.
  XP will not work in an environment where a customer or manager insists on a complete specification or design before they begin programming.
  XP will not work in an environment where programmers are separated geographically.
  XP has not been proven to work with systems that have scalability issues (new applications must integrate into existing systems).
Extreme Programming (XP)
Notes: 4848

## Slide 49: Agile approaches
Group of methodologies
  Scrum
  Extreme Programming
  Crystal Clear
  Dynamic Systems Development Model (DSDM)
Iterative & incremental
Self-organising teams collaborate to evolve requirements and solutions
Notes: Scrum – uses 2 to 4 week delivery cycles. Each cycle is a ‘sprint’
Extreme Programming or XP uses 12 important principles in developing the system – some of the most important ones are pair programming, test driven development
Crystal methodologies - Crystal Clear, Crystal Yellow, Crystal Orange - key tenets of Crystal include teamwork, communication, and simplicity, as well as reflection to frequently adjust and improve the process
DSDM – requirements are prioritized for the project/release, using the MoSCoW rule: Must have, Should have, Could have and Won’t have this time

## Slide 50: Agile approaches
Early and continuous delivery of software (in weeks)
Measure of progress is working software
Self-organising teams
Frequent self-assessment by team with the objective of becoming more effective
Motivated, highly skilled developers who should be trusted
Developers and customer work together
Face-to-face interactions given high priority
Simplicity in all things
Notes: www.agilemanifesto.org